## Slide 1: Strategy and Change Business Design Authority Business Cases – Overview WORK IN PROGRESS
V0.01
21 April 2016
Peter Hedges

## Slide 2: SOBC / OBC / FBC
 | Purpose | Key content | Leads to | Assurance review
SOBC | Ensure strategic alignment and stakeholder buy-in. Identify preferred way forward. | The case for change. Statement of problem and how it will be addressed. Initial options analysis. Overview of costs. | Proceed to OBC. | Project Validation Review (or Gateway 1)
OBC | Provide governance for formal market engagement and Invitation to Tender. | Further options analysis. How procurement will proceed. Estimate of costs. | Issuing Invitation to Tender. | Gateway 2
FBC | Provide governance for contract award. | Results of procurement. Costs based on procurement outcome. How preferred option will be implemented. | Contract award, Implementation of contract. | Gateway 3
Notes:
Assumes a procurement-based project.

## Slide 3: The 5 cases
 | Strategic Case for change | Economic Options & VFM | Finance Affordability | Commercial Commercially viable | Management Successful delivery
SOBC | Overview of strategic fit, objectives, business need, gaps in current service. | Long-list of options. Includes do nothing and do minimum options. Overview of costs and benefits. | Likely affordability. Overview of costs, benefits, budgets and funding. | Overview of current contracts, sourcing options, and commercial context. | Achievability demonstrated. Anticipated project management and governance arrangements.
OBC | Updated as necessary. Detail refined as required. | Short-list of options. Cost-benefit analysis of candidate options against baseline option leading to preferred option. Costs based on pre-procurement estimates. | Detailed analysis of costs, benefits and affordability based on pre-procurement estimates. | Overview of commercial strategy. Preferred sourcing option with analysis if appropriate. Reference to readiness of commercial products. | Project management, governance, and assurance arrangements refined. Management of procurement phase.
FBC | Updated as necessary. May be able to summarise some sections. | Preferred option. Cost-benefit analysis of preferred option against baseline option. Costs based on procurement outcome. | Detailed analysis of costs, benefits and affordability based on procurement outcome. | Outcome of procurement. Arrangements for implementation. Reference to completed commercial products. | Project management approach updated as necessary. Management of implementation, transition, benefit realisation, and closure.

## Slide 4: Governance hierarchy
Treasury (HMT)
Cabinet Office (CO)
Portfolio and Investment Committee (PIC)
Management Board
Transformation Board
Steering Group
Commercial Approvals Board (CAB)
Increasing seniority

## Slide 5: Possible further-reduced template
If a further-reduced template is required it could include these headings:
Project name
Total cost
Project drivers (context to explain ‘why’)
Rationale (specifically ‘why’ – strategic and/or economic)
Objectives
Scope
Benefits (if economically-driven)
Critical Success Factors (used to assess option viability)
Key Milestones
Risks (high-level)